GETTING STARTED GUIDE

SAMSum-Based Intelligent Conversation Summarization and Action-Item Extraction

Prerequisites • Software setup • Implementation plan • Checklists • Deliverables

# 1. Project at a Glance

Goal: Convert a chat-style conversation into a concise summary, key points, decisions, and action items.

Approach: Use a pretrained causal/autoregressive language model through Hugging Face Transformers. Compare prompt designs and decoding settings; do not train a large model from scratch.

Candidate model: Qwen/Qwen2.5-1.5B-Instruct. Test its speed and memory usage locally before committing to it.

Execution: Develop in a Python notebook using VS Code. Use Google Colab as a fallback if local inference is too slow or memory-intensive.

Laptop context: Lenovo IdeaPad Slim 5, Intel Core Ultra 5 125H, 16 GB RAM, 1 TB SSD, Windows 64-bit. This is enough to begin; CPU inference may be slow.

Team of four. Target implementation/results freeze: 21 October 2026; reserve 22–24 October for fixes and rehearsal; deadline: 25 October 2026.

This is a plan. Report only results and measurements actually obtained.

# 2. Laptop and System Prerequisites

| Item | Requirement / plan |
| --- | --- |
| Computer | Windows 64-bit laptop with 16 GB RAM; the current Lenovo meets the starting requirement. |
| Storage | Keep several GB free for packages, model files, dataset, notebook outputs, and results. |
| Internet | Needed for first-time downloads of packages, data, and model weights. |
| Permissions | Ability to install software and create project folders. |
| Compute | Start with CPU/local inference; use Colab if performance or memory is inadequate. Dedicated NVIDIA GPU is not required to begin. |

# 3. Software to Install or Verify

| Software | Purpose | Link / action |
| --- | --- | --- |
| Python 3.11, 64-bit | Runs code and libraries in a separate virtual environment. | https://www.python.org/downloads/ |
| Visual Studio Code | Editor, terminal, debugging, notebook interface. | https://code.visualstudio.com/ |
| VS Code Python extension | Interpreter selection and Python debugging. | Install in VS Code Extensions. |
| VS Code Jupyter extension | Runs notebook cells and displays results. | Install in VS Code Extensions. |
| Git | Tracks code changes and supports team collaboration. | https://git-scm.com/downloads |
| Google Colab (backup) | Cloud notebook if local model inference is too slow. | https://colab.research.google.com/ |

You may already have VS Code and Git from earlier projects. Verify before reinstalling.

Python 3.13.9 may already be installed; use Python 3.11 for this project environment to reduce package compatibility risk. Multiple Python versions can coexist.

Anaconda, Docker, Node.js, Angular, and a paid model API are not required for the planned workflow.

# 4. Dataset and Model Links

Selected Kaggle dataset: https://www.kaggle.com/datasets/nileshmalode1/samsum-dataset-text-summarization

Hugging Face SAMSum dataset reference: https://huggingface.co/datasets/Samsung/samsum

Candidate model: Qwen2.5-1.5B-Instruct: https://huggingface.co/Qwen/Qwen2.5-1.5B-Instruct

Hugging Face Transformers documentation: https://huggingface.co/docs/transformers/index

PyTorch installation guide: https://pytorch.org/get-started/locally/

Kaggle login may be required to download the selected dataset. Follow current dataset/model terms.

CSV fields: id, dialogue, summary. The dialogue is input; the human-written summary is the reference for evaluation.

Previously inspected CSVs contained 14,732 train, 818 validation, and 819 test rows; one training dialogue was missing. Recheck the files and document how missing data is handled.

SAMSum contains chat-style conversations, not only formal business meetings. Describe the task as conversation summarization and action-item extraction.

# 5. Recommended Project Folder Structure

samsum-genai-project/
├── data/raw/                 # Original CSV files (keep unchanged)
├── data/processed/           # Cleaned/sample data if needed
├── notebooks/
│   └── samsum_project.ipynb  # Main runnable notebook
├── src/
│   ├── prompts.py            # Reusable prompt templates
│   ├── output_validation.py  # JSON and action-item checks
│   └── evaluation.py         # Evaluation helpers
├── results/
│   ├── prompt_log.csv
│   ├── decoding_comparison.csv
│   ├── evaluation_results.csv
│   └── failure_cases.csv
├── report/
├── presentation/
├── requirements.txt
└── README.md

Keep original CSVs unchanged and save generated outputs/measurements separately for reproducibility.

# 6. Setup Checklist — Follow in Order

## A. Verify installed software

☐  Open Command Prompt (Win + R → cmd); run: python --version

☐  Run: py --list  (lists installed Python versions on Windows).

☐  Run: code --version

☐  Run: git --version

☐  Copy the outputs before installing anything; do not reinstall working software.

## B. Create project folder and virtual environment

Create a folder such as D:\SAMSum-GenAI-Project and open it in VS Code.

Open Terminal → New Terminal and run:

py -3.11 -m venv .venv
.venv\Scripts\activate
python -m pip install --upgrade pip

If py -3.11 fails, install Python 3.11 (64-bit), reopen VS Code, and retry.

Select the interpreter inside .venv in VS Code; use it for the project terminal and notebook.

## C. Install extensions and Python libraries

Install the Python and Jupyter extensions from VS Code Extensions.

With the virtual environment activated, run:

python -m pip install torch transformers accelerate pandas numpy
python -m pip install jupyter ipykernel rouge-score jsonschema matplotlib scikit-learn

If PyTorch installation fails, follow the official PyTorch installation selector linked above.

Save installed package versions: python -m pip freeze > requirements.txt

Create a notebook and select the .venv Python kernel.

## D. Verify imports

python -c "import torch, transformers, pandas, numpy; print(torch.__version__); print(transformers.__version__); print('CUDA:', torch.cuda.is_available())"

CUDA may show False on a laptop without a supported NVIDIA GPU; CPU execution can still work.

Do not download model weights until package imports pass.

# 7. Dataset Preparation Checklist

☐  Place the three CSV files in data/raw/ and keep the originals unchanged.

☐  Load each file with pandas and confirm columns id, dialogue, summary.

☐  Print split sizes and inspect representative rows.

☐  Check missing values and duplicate IDs/records; record any rows excluded or corrected.

☐  Use 20–30 dialogues for initial development and debugging.

☐  Use validation examples to compare prompts and settings.

☐  Reserve 50–100 held-out test dialogues for final evaluation; do not tune prompts on them.

☐  Record the data profile and preprocessing decisions in the report.

# 8. Implementation Plan — What, How, and Why

| Stage | How we will implement it | Why it matters |
| --- | --- | --- |
| 1. Baseline | Load model and tokenizer with Transformers; use a simple summarization prompt on at least three dialogues. | Creates a reference point for later comparisons. |
| 2. Prompt experiments | Compare zero-shot, few-shot, role/context, and constraint-based prompts on the same examples. | Tests whether instructions/examples improve completeness and factual consistency. |
| 3. Decoding | Compare greedy decoding with sampling; test temperature and at least one of top-k or top-p. Change one setting at a time. | Shows how generation settings affect variation and reliability. |
| 4. JSON output | Request summary, key_points, decisions, and action_items; each action item has task and assignee. | Makes output machine-readable and easier to validate. |
| 5. Validation function | Write a Python function to check required JSON fields and action-item types; test valid and invalid examples. | Demonstrates a programmatic tool and catches malformed output. |
| 6. Evaluation | Measure ROUGE; assess information coverage, factual consistency, JSON validity, and action-item quality. | Multiple criteria are needed because text overlap alone cannot detect every error. |
| 7. Failure analysis | Record at least three actual failures, e.g. omitted facts, invented details, wrong assignee, invalid JSON. | Makes limitations concrete and supports responsible-use discussion. |
| 8. Integrated notebook | Combine model, prompt template, generation, validation, evaluation, and example outputs. | Provides a reproducible end-to-end deliverable. |

# 9. Prompt Template and JSON Design

Create a reusable prompt function with placeholders for the dialogue and summary style (concise or detailed).

Tell the model not to invent information. Use empty lists if no decisions or action items are present.

{
  "summary": "Short summary of the conversation",
  "key_points": ["Important point"],
  "decisions": ["Decision explicitly stated"],
  "action_items": [
    {"task": "Follow-up task", "assignee": null}
  ]
}

Parse output using Python's json module and validate keys/types using a schema. Record invalid output instead of silently accepting it.

Only include decisions and tasks supported by the dialogue. Use null for unknown assignees; never guess.

# 10. Required Experiments and Evidence Checklist

☐  E1 — Baseline: save at least three prompts, settings, and generated outputs.

☐  E2 — Prompt comparison: compare all four required prompt styles on the same examples.

☐  E3 — Decoding: compare greedy and sampling; include temperature and top-k or top-p.

☐  E4 — Structured output: save schema, valid/invalid examples, and validation results.

☐  E5 — Tool/function: show validator input, output, and invocation for valid and invalid cases.

☐  E6 — Failure analysis: document at least three real failures and likely causes.

☐  E7 — Integrated system: execute the complete pipeline in the notebook.

☐  Maintain a prompt log with dialogue ID, prompt type, model, decoding parameters, output, and observations.

☐  Do not invent scores or claim one prompt is better until actual results support the conclusion.

# 11. Evaluation Plan

| Criterion | How to evaluate |
| --- | --- |
| ROUGE | Compare generated summaries with reference summaries using ROUGE scores. |
| Important-information coverage | Use a defined rubric to check whether important facts from the dialogue are retained. |
| Factual consistency | Compare output claims with the source dialogue and mark unsupported claims. |
| JSON validity | Measure whether output parses and contains required fields with correct data types. |
| Action-item quality | Check task support and assignee correctness; unknown assignees should be null. |

Use the same evaluation sample for fair prompt comparisons. Do not tune the system using the held-out final test sample.

Record sample size, metrics, manual rubric, results, and limitations.

# 12. Responsible Use and Limitations

Use the supplied dataset; do not put confidential real conversations into the model.

Outputs may omit facts, invent details, or assign tasks incorrectly.

Check generated summaries against the original dialogue before relying on them.

JSON validation checks format, not factual correctness.

Report limitations and real failure examples honestly.

# 13. Suggested Team Responsibilities

| Owner | Responsibility | Evidence |
| --- | --- | --- |
| Member 1 | Dataset checks and baseline | Data profile, preprocessing notes, baseline outputs |
| Member 2 | Prompt and decoding experiments | Prompt log and decoding comparison table |
| Member 3 | JSON schema and tool/function | Schema, validation code, valid/invalid demonstrations |
| Member 4 | Evaluation and integration | Evaluation table, failure cases, report/slides integration |
| All members | Review and contribution statements | Verified results and accurate account of individual work |

Agree on shared file names and one final notebook. Each member must describe their actual contribution.

# 14. Timeline

| Date | Target |
| --- | --- |
| 15–16 Oct 2026 | Verify software, create environment, inspect data, run baseline. |
| 17–18 Oct 2026 | Complete prompt/decoding experiments and implement JSON/function validation. |
| 19–20 Oct 2026 | Evaluate outputs, document failures, integrate notebook, draft report and slides. |
| 21 Oct 2026 | Freeze implementation and main results. |
| 22–24 Oct 2026 | Buffer for fixes, reruns, proofreading, and presentation rehearsal. |
| 25 Oct 2026 | Submission deadline. |

# 15. Final Submission Checklist

☐  10–15-page report, excluding appendix and references.

☐  Runnable Google Colab notebook or equivalent implementation.

☐  Dataset/preprocessing record and prompt log.

☐  Decoding comparison table.

☐  JSON schema, sample outputs, and validation results.

☐  Tool/function demonstration.

☐  Evaluation table and at least three failure cases.

☐  8–10-minute presentation.

☐  Individual contribution statements.

☐  Verify all reported scores and conclusions against actual experiment outputs.

# 16. First Action to Take Now

Open Command Prompt (Win + R → cmd).

Run these commands one by one and copy the output:

python --version
py --list
code --version
git --version

Share the output before installing anything. We will identify what is already installed and avoid duplicate setup.

Then create the project folder and virtual environment using Section 6.

# 17. Reference Links

Python: https://www.python.org/downloads/

VS Code: https://code.visualstudio.com/

Git: https://git-scm.com/downloads

Jupyter: https://jupyter.org/

PyTorch: https://pytorch.org/get-started/locally/

Hugging Face Transformers: https://huggingface.co/docs/transformers/index

SAMSum Kaggle: https://www.kaggle.com/datasets/nileshmalode1/samsum-dataset-text-summarization

SAMSum Hugging Face: https://huggingface.co/datasets/Samsung/samsum

Qwen2.5-1.5B-Instruct: https://huggingface.co/Qwen/Qwen2.5-1.5B-Instruct

Google Colab: https://colab.research.google.com/

Planning note: This document describes the proposed implementation. Verify current package compatibility and actual model performance during setup, and document any changes.