SAMSum-Based Intelligent Conversation Summarization
and Action-Item Extraction Using Prompt Engineering

Major Project Plan — Clear, Technical, and Implementation-Focused

# 1. Project Overview

Problem: Conversations contain useful information, but manually finding the main points, decisions, and follow-up tasks takes time.

Proposed solution: Build a conversation summarization pipeline using a pretrained causal language model (LLM). The system will generate a concise summary and extract key points, decisions, and action items.

Main question: How do prompt design and decoding settings affect summary quality, factual consistency, and output reliability?

Scope: Focus on prompting, inference, structured output, validation, and evaluation. Training a large model from scratch is out of scope.

# 2. Dataset and Model Links

Kaggle SAMSum dataset (selected dataset): https://www.kaggle.com/datasets/nileshmalode1/samsum-dataset-text-summarization

Hugging Face SAMSum dataset page (alternative access/reference): https://huggingface.co/datasets/Samsung/samsum

Candidate model — Qwen2.5-1.5B-Instruct: https://huggingface.co/Qwen/Qwen2.5-1.5B-Instruct

Hugging Face Transformers documentation: https://huggingface.co/docs/transformers/index

Dataset fields: id, dialogue, summary. The dialogue is the model input; the human-written summary is the reference for evaluation.

Initial data check: inspect row counts, missing values, duplicates, and sample records. The supplied training CSV has one missing dialogue; exclude or handle that row explicitly and record the decision.

Split usage: use train data to inspect examples, validation data to select prompts/settings, and a held-out sample of 50–100 test records for final evaluation. Do not tune prompts using the held-out test sample.

Execution plan: test the small candidate model on the Lenovo laptop first. If inference is too slow or memory use is excessive, run the same notebook in Google Colab.

# 3. Answers to the Major Project Requirements

## 1. Problem Definition

What we will do: Define the task as converting a chat dialogue into a concise summary plus key points, decisions, and action items.

How: Specify the input, expected output fields, intended users, and success criteria before coding.

Why: A clear task definition keeps the project focused and makes the experiments measurable.

## 2. Dataset Understanding

What we will do: Profile the SAMSum train, validation, and test files and inspect representative conversations.

How: Use pandas to check shapes, column names, missing values, duplicates, dialogue lengths, and sample summaries.

Why: Data issues can distort evaluation, and understanding the dialogue style helps us design suitable prompts.

Output: A short dataset profile and a record of any rows removed or corrected.

## 3. Compare Generative Model Families

What we will do: Compare at least three generative model families covered in CS1, using the course's terminology.

How: For each family, describe its generation mechanism, strengths, limitations, and suitability for dialogue summarization.

Why this model type: A causal/autoregressive LLM generates text token by token and can follow instructions while producing both natural-language summaries and structured output.

Before finalizing: Confirm which three families were actually covered in CS1; do not add an unstudied family just to reach three.

## 4. Explain the LLM Architecture

What we will explain: tokenization, token embeddings, positional information, Transformer self-attention, the language-modeling head, and autoregressive generation.

How: Trace one dialogue through the model: text → tokens → vector representations → Transformer layers → next-token probabilities → generated output.

Why: This explains how the selected model uses context and generates a summary, rather than treating it as a black box.

## 5. Build the Baseline

What we will do: Load the pretrained Qwen2.5-1.5B-Instruct model and tokenizer using Hugging Face Transformers.

How: Apply a simple prompt such as “Summarize this conversation,” run at least three dialogues, and save the input and generated output.

Why: The baseline gives us a reference point against which prompt and decoding improvements can be compared.

Record: model ID, software/runtime details, prompt, generation settings, and outputs.

## 6. Compare Prompting Strategies

What we will test: zero-shot, few-shot, role/context-based, and constraint-based prompts.

How: Use the same selected dialogues across prompt variants; change the instruction style while keeping other settings as consistent as practical.

Why: This isolates whether examples, role/context, or explicit output constraints improve completeness and factual accuracy.

Also compare: concise versus detailed instructions, since the task requires structured summaries and action items.

## 7. Compare Decoding Strategies

What we will test: greedy decoding versus sampling, plus temperature and at least one of top-k or top-p.

How: Keep the prompt and test dialogue fixed, change one decoding setting at a time, and record the generated outputs and parameters.

Why: Decoding controls how the next token is selected; it can change output diversity, repeatability, and the risk of unsupported details.

Record: do_sample, temperature, top_k/top_p, max_new_tokens, and any other settings used.

## 8. Compare Prompting, RAG, and Fine-Tuning/PEFT

What we will do: Compare the approaches conceptually and justify the approach used in this project.

How: Explain that prompting changes instructions, RAG supplies retrieved context, and fine-tuning/PEFT adapts model parameters.

Why: The comparison shows the trade-off between implementation effort, compute, extra data, and potential task adaptation.

Scope decision: Use prompting as the main method. Actual fine-tuning is optional unless the instructor approves and time/resources permit it.

## 9. Produce Structured JSON

What we will do: Ask the model to return JSON with summary, key_points, decisions, and action_items.

How: Define a schema; each action item contains task and assignee. Use null when the dialogue does not identify an assignee.

Why: Structured output can be checked by code and reused by downstream applications more reliably than free-form text.

Validation: Parse the response with Python's json module and validate required fields and data types. Record invalid outputs rather than silently accepting them.

## 10. Implement a Tool/Function

What we will do: Implement a deterministic Python function that validates extracted action items.

How: Give it the generated JSON/action-item list; check required keys, task text, and assignee type; return a clear pass/fail result and validation messages.

Why: This demonstrates how a generative system can use a programmatic tool to check its output.

Demonstration: Run the function on at least one valid output and one deliberately invalid example. This is a local function demo, not an external API integration.

## 11. Create a Reusable Programmatic Prompt

What we will do: Store the prompt as a reusable template rather than hard-coding a different prompt for every dialogue.

How: Use placeholders for the dialogue, summary style (concise/detailed), and required JSON structure.

Why: A parameterized template makes experiments repeatable and reduces accidental differences between runs.

Output: A function that accepts a dialogue and settings and returns the assembled prompt.

## 12. Evaluate Quality and Analyze Failures

What we will do: Evaluate outputs with at least four criteria and report the observed results.

How: Use ROUGE for reference-summary overlap; manually assess important-information coverage and factual consistency; measure JSON validity; and assess action-item quality.

Why: No single metric captures all aspects of summarization. Text overlap alone cannot reliably detect invented facts or missing decisions.

Failure analysis: Document at least three real examples, such as omitted information, unsupported details, incorrect assignee, or invalid JSON. Include the input, output, issue, and likely cause.

## 13. Responsible Use

What we will do: Identify risks such as hallucinated facts, omitted decisions, incorrect task ownership, and exposure of sensitive conversation content.

How: Use only the supplied dataset, check outputs against source dialogues, avoid inventing unknown assignees, and require human review for consequential use.

Why: Summaries can sound convincing while being inaccurate; validation and review reduce, but do not eliminate, this risk.

# 4. Required Experiments and Evidence

| Experiment | What we must show |
| --- | --- |
| E1 — Baseline | Generate at least three outputs with a simple prompt; save prompt, settings, and output. |
| E2 — Prompt comparison | Compare the four prompt styles on the same examples and summarize differences. |
| E3 — Decoding | Compare greedy and sampling settings; include temperature and top-k or top-p. |
| E4 — JSON validation | Show valid and invalid outputs and the validation result. |
| E5 — Tool/function | Demonstrate the action-item validator with at least one valid and one invalid case. |
| E6 — Failure analysis | Document at least three actual model failure cases and explain the likely cause. |
| E7 — Integrated system | Run the selected prompt, model, JSON validation, action-item validator, and evaluation in one notebook/demo. |

# 5. Proposed Output Schema

The model should return JSON in this general format:

{
  "summary": "Short summary of the conversation",
  "key_points": ["Important point 1", "Important point 2"],
  "decisions": ["Decision explicitly stated"],
  "action_items": [
    {"task": "Follow-up task", "assignee": null}
  ]
}

Only include decisions and action items supported by the dialogue. If none are present, return an empty list.

Use null for an unknown assignee; do not guess who owns a task.

# 6. Team Responsibilities (Suggested)

| Owner | Suggested responsibility |
| --- | --- |
| Member 1 | Dataset inspection, preprocessing record, and baseline model. |
| Member 2 | Prompt variants and decoding experiments. |
| Member 3 | JSON schema, parser/schema validation, and action-item function. |
| Member 4 | Evaluation, failure analysis, report integration, and presentation. |
| All members | Review final evidence and write an accurate individual contribution statement. |

# 7. Timeline and Final Deliverables

15–16 October: confirm requirements, inspect dataset, and get the baseline running.

17–18 October: complete prompt and decoding experiments; implement JSON validation and the tool function.

19–20 October: evaluate outputs, record failure cases, and integrate the notebook.

21 October: freeze results and complete the main report/presentation draft.

22–24 October: reserve for fixes, reruns, proofreading, and presentation rehearsal.

25 October: submission deadline.

## Final deliverables checklist

10–15-page report, excluding appendix and references.

Runnable Google Colab notebook or equivalent implementation.

Dataset/preprocessing record and prompt log.

Decoding comparison table.

JSON schema, example outputs, and validation evidence.

Tool/function demonstration.

Evaluation table and at least three failure cases.

8–10-minute presentation and individual contribution statements.

# Important Notes

This document describes the planned method, not completed results. Add measured scores and actual examples only after running the experiments.

Before writing Requirement 3, confirm the exact three generative model families covered in CS1.

Check the course's approval process for the dataset and register SAMSum with the instructor if required.